PRODUCT REQUIREMENTS DOCUMENT

Hybrid Reward Post-Training RL

Reproduction, Audit, and Extension of HERO (ICLR 2026)

Final Year Project — B.Eng. Computer Science

Nanyang Technological University

Student: Aryan Jain

Supervisor: Asst Prof Sean (Xuefeng) Du

Version 1.1 (Audited draft)  ·  13 August 2026

# Document Control

| Field | Value |
| --- | --- |
| Document title | FYP PRD — Hybrid Reward Post-Training RL: Reproduction, Audit, and Extension of HERO |
| Version / status | v1.1 — Audited draft for supervisor review (pre-kickoff) |
| Author | Aryan Jain (ARYAN017@e.ntu.edu.sg) |
| Supervisor | Asst Prof Sean (Xuefeng) Du, NTU CCDS |
| Base paper | Tao et al., "Hybrid Reinforcement: When Reward is Sparse, Better to be Dense" (HERO), ICLR 2026. FAIR at Meta & UW–Madison. |
| Review cadence | Update after each supervisor meeting; re-baseline scope at end of Milestone 2 |
| Open items | GPU allocation (§6.7), extension selection (§8), judge budget (§9.3) — all pending first supervisor meeting |
| Change log | v1.0 initial draft. v1.1 audit pass: all paper-sourced numbers re-verified against the PDF; A-7 expanded (judge-version and verifier-naming inconsistencies); D-09 added; ε clarification added to A-8; M0 gains the Table-10 qualitative failure taxonomy; §8.2c hackability bound refined to two channels; pseudocode syntax corrected; table page-break splitting fixed; Skywork-Reward reference added; executive-summary phases mapped to milestones. |

## Table of Contents

1.  Executive Summary

2.  Scope, Goals, and Non-Goals

3.  Background and Problem Statement

4.  Paper Deep-Dive: HERO (mechanisms, setup, results, ablations, limitations)

5.  Critical Audit of the Paper (findings A-1 … A-9)

6.  Reproduction Specification (stack, data, SFT, reward manager, decision log, compute)

7.  Milestones and Timeline (M0 – M5)

8.  Extension Tracks: FinHERO · Mechanism Fixes · Calibration Gating

9.  Evaluation Protocol (benchmarks, statistics, judge integrity)

10. Risks and Mitigations

11. Anti-Goals: What Not To Do

12. Open Questions for the First Supervisor Meeting

13. References

# 1. Executive Summary

This project reproduces, stress-tests, and extends HERO (Hybrid Ensemble Reward Optimization), an ICLR 2026 method from Meta FAIR and UW–Madison that combines sparse rule-based verifier rewards with dense reward-model (RM) scores for reinforcement learning on reasoning tasks. HERO addresses two coupled failures of current post-training: (i) binary verifiers under-credit correct answers in non-canonical formats and produce zero policy gradient in GRPO whenever all rollouts of a prompt share the same label; and (ii) dense reward models supply informative gradients but drift and get hacked, with documented catastrophic accuracy collapse when used alone on hard-to-verify data.

HERO resolves the tension with two mechanisms: stratified normalization (RM scores are min–max normalized within verifier-defined correctness groups and mapped to disjoint bands, so the verifier owns correctness semantics while the RM ranks within bands) and variance-aware prompt weighting (rewards are scaled by a logistic function of the RM-score dispersion across a prompt’s rollouts, up-weighting informative prompts). On Qwen3-4B-Base the method reaches 66.3 average on hard-to-verify evaluations versus 57.1 (verifier-only) and 54.6 (RM-only), with consistent gains across easy, hard, and mixed training regimes and a second backbone.

The project has three phases. Phase A (Reproduce, M0–M2): rebuild the verifier-analysis study (zero RL compute), then the SFT cold start, both baselines, and HERO itself in the verl framework at a compute-appropriate scale. Phase B (Audit, M3): resolve the open technical questions identified in this document’s critical review — most importantly the apparent mathematical cancellation of variance-aware weighting under standard GRPO advantage normalization (§5.1), the missing dynamic-sampling baseline, and the LLM-judge circularity risk. Phase C (Extend, M4–M5): pursue one ranked extension, with the leading candidate being transfer of the hybrid-reward recipe to quantitative-finance reasoning using programmatic financial verifiers (no-arbitrage, put–call parity, curve-repricing checks) — a domain the paper explicitly names as open future work.

Success definition A successful FYP outcome is: (1) a faithful, documented reproduction of HERO’s core result at reduced scale with matching qualitative behavior of training curves; (2) at least one resolved audit finding with experimental evidence (e.g., the GRPO-invariance question settled); and (3) one extension with a clean ablation showing when and why it helps. Beating the paper’s absolute numbers is explicitly a non-goal (§11).

# 2. Scope, Goals, and Non-Goals

## 2.1 In scope

- Faithful reproduction of the HERO training pipeline (SFT cold start → GRPO with hybrid reward) in verl, at a scale matched to available compute (target backbone: Qwen3-1.7B-Base for development, Qwen3-4B-Base if allocation permits).

- Reproduction of the paper’s verifier-analysis study (precision/recall/FPR of rule-based verifiers vs RM thresholds on HardVerify-Math) as Milestone 0 — it requires no RL training and builds the full verification harness needed later.

- Both baselines (verifier-only GRPO; RM-only GRPO) under identical data, cold start, and hyperparameters, so all deltas are attributable to reward design.

- A written and experimental audit of the method: advantage-normalization interaction, difficulty-signal validity, missing baselines, judge reliability.

- One extension track selected with the supervisor (§8), carried through design → implementation → ablation → write-up.

## 2.2 Out of scope (non-goals)

- Matching or exceeding the paper’s absolute benchmark numbers at full 32-GPU scale.

- General open-ended / multimodal RLHF; the project stays within domains that admit at least a partial programmatic verifier.

- Training new reward models from scratch (off-the-shelf RMs are used; light fine-tuning is permitted only inside the extension track if selected).

- Production deployment concerns (serving, quantization for inference, latency SLOs).

## 2.3 Stakeholders and audience

Primary: the student and supervisor. Secondary: FYP examiners/moderator. This PRD doubles as the project’s living technical specification; sections 5–7 are written to be executable by any competent engineer without reading the paper first.

# 3. Background and Problem Statement

## 3.1 RLVR in one paragraph

Reinforcement Learning from Verifiable Rewards (RLVR) trains a policy LLM by sampling candidate solutions y for a prompt x and scoring each with a deterministic checker ψ(x, y, y_ref) ∈ {0, 1} — an exact/normalized answer match, symbolic-equivalence check, or unit test. The binary signal is propagated over the whole trajectory. DeepSeek-R1-style systems scaled this recipe and it is now the default for reasoning post-training. Its virtues are precision and unhackability; its costs are coarseness (all failures look identical; all passes look identical) and brittleness (correct answers in unexpected formats score 0).

## 3.2 GRPO and the zero-gradient failure mode

Group Relative Policy Optimization (GRPO) samples N rollouts per prompt and computes each rollout’s advantage relative to its own group — canonically Aᵢ = (rᵢ − mean(r)) / std(r) — with PPO-style clipping and (optionally) a KL penalty to a reference model. This removes the need for a learned critic. The structural weakness: if every rollout in a group receives the same reward (all 0s or all 1s under a binary verifier), the group-relative advantage is exactly zero and the prompt contributes no gradient. Weak policies on hard data produce many all-0 groups; strong policies on easy data produce many all-1 groups. Either way, the hardest and most informative prompts are silently dropped from optimization.

## 3.3 Reward models and why they fail alone

Bradley–Terry reward models trained on preference pairs emit continuous scores that distinguish partial correctness, reasoning clarity, and near-misses — exactly the gradations a binary verifier discards. But they are miscalibrated out of distribution and exploitable. The HERO paper’s own diagnostic is stark: under RM-only training on non-verifiable math data, the mean RM reward climbs from below 5 to above 40 within ~150 steps while MATH500 accuracy collapses from ~0.75 to near zero — textbook reward hacking. Dense signal without an anchor is not merely suboptimal; it is unstable.

## 3.4 The verifier quality landscape (paper §3.1, Table 1)

The paper measures verifier behavior on HardVerify-Math (250 hard-to-verify problems; 750 responses generated by Llama-3.1-8B, Llama-3.3-70B, and Qwen3-8B). The precision–recall trade-off motivates the whole method and must be reproduced first (Milestone 0):

| Verifier | Type | Recall ↑ | Precision ↑ | FPR ↓ | Acc. ↑ |
| --- | --- | --- | --- | --- | --- |
| math_reward (verl) | rule | 10.1 | 97.5 | 0.3 | 53.6 |
| math_verify (verl) | rule | 68.4 | 100.0 | 0.0 | 83.7 |
| math_verify (library) | rule | 38.6 | 96.1 | 1.6 | 67.6 |
| TIGER-Lab general-verifier | generative LLM | 49.5 | 89.3 | 6.3 | 70.9 |
| AceMath-7B-RM @ thr 1 | RM threshold | 91.7 | 67.7 | 46.4 | 73.2 |
| AceMath-7B-RM @ thr 3 | RM threshold | 84.2 | 72.7 | 33.5 | 75.6 |
| AceMath-7B-RM @ thr 5 | RM threshold | 73.8 | 76.6 | 23.9 | 74.9 |
| AceMath-7B-RM @ thr 7 | RM threshold | 62.4 | 78.5 | 18.1 | 71.9 |

Reading: rule-based checkers are near-perfect on precision but blind to format-variant correct answers (recall 10–68%); RM thresholds recover recall (up to 91.7%) at the cost of large false-positive rates (up to 46.4%). Neither signal is sufficient; their error modes are complementary. This is the empirical license for a hybrid.

# 4. Paper Deep-Dive: HERO

## 4.1 Mechanism 1 — Stratified normalization

For each prompt, N rollouts are scored twice: r_rule ∈ {0,1} by the verifier and r_RM ∈ ℝ by the reward model. Rollouts are partitioned by verifier label; within each partition, RM scores are min–max normalized and mapped into disjoint bands:

r̂(x,y) = −α + 2α · z          if r_rule = 0     (band [−α, +α])

r̂(x,y) = (1−β) + 2β · z      if r_rule = 1     (band [1−β, 1+β])

where  z = (r_RM − min r_RM) / (max r_RM − min r_RM + ε),  computed within the group

With the paper’s defaults α = β = 0.05, incorrect responses land in [−0.05, +0.05] and correct ones in [0.95, 1.05]. Three properties follow. (P1) Ordering preservation: any verifier-correct rollout strictly outscores any verifier-incorrect one whenever α < 1 − β, so correctness semantics cannot be inverted by RM noise. (P2) Gradient revival: in all-0 or all-1 groups — exactly where vanilla RLVR yields zero advantage — intra-band RM variation restores a nonzero group-relative gradient. (P3) Bounded hackability: the RM can move a rollout’s reward by at most 2α (or 2β), so the damage a hacked RM can do is capped by the band width. Property P3 is stated only implicitly in the paper; formalizing it is a candidate contribution (§8.2).

## 4.2 Mechanism 2 — Variance-aware prompt weighting

Let σ_u be the standard deviation of RM scores across a prompt’s rollouts and σ̄ a running mean of σ_u over training. The final reward is scaled by a bounded logistic weight:

w(σ_u) = w_min + (w_max − w_min) · sigmoid( k · (σ_u − σ̄) )

r_final(x,y) = w(σ_u) · r̂(x,y)

Intent: prompts where the RM disagrees across rollouts are ambiguous/hard and carry more learning signal; trivial prompts are down-weighted. Documented inconsistency: the main text states w_min = 0.5, w_max = 2.0, k = 5, while Appendix A.1 states w_min = 0.4, w_max = 3.0, k = 6. The reproduction must treat this as an experimental variable (see decision log D-07, §6.6). A deeper concern — that this multiplicative weight may cancel entirely under standard GRPO normalization — is developed in §5.1.

## 4.3 Experimental setup (as published)

- Framework: verl (HybridFlow) with vllm rollout engine, GPU memory utilization 0.6.

- Backbones: Qwen3-4B-Base and OctoThinker-8B-Hybrid-Base. RL always initialized from an SFT cold-start checkpoint (see §4.4).

- Data: OpenMathReasoning subsets (problem type = has_answer_extracted). 40k CoT examples sampled; solutions generated and checked with math_verify (verl); 2,000 verifier-passing problems form the easy-to-verify set, 2,000 verifier-failing form the hard-to-verify set, and a 1,000+1,000 union forms the mixed set.

- Rewards: rule signal from math_verify; dense signal from AceMath-RM-7B.

- Evaluation: easy-to-verify: MATH500, AMC, Minerva, Olympiad — pass@1 averaged over 8 seeds, temperature 0.6, top-p 0.95, N = 8 candidates, verifier-scored. Hard-to-verify: HardVerify-Math (250 items) and TextBookReasoning (~750 filtered prompts) — N = 1, GPT-4o as equivalence judge with a fixed compare-don’t-solve prompt template.

| Hyperparameter | Qwen3-4B-Base run | OctoThinker-8B run |
| --- | --- | --- |
| Learning rate (actor) | 1e-6 | 1e-6 |
| KL loss coefficient β_KL | 0 | 0.001 |
| Entropy loss | 0 | 0 |
| Rollouts per prompt (n) | 8 | 16 |
| Sampling temperature (train) | 1.0 | 1.0 |
| Max prompt / response length | 1024 / 8192 | 1024 / 4096 |
| Mini batch / full batch | 128 / 512 (4-step off-policy) | 128 / 512 (4-step off-policy) |
| Clip ratio | (0.2, 0.28) — asymmetric, DAPO-style clip-higher | (0.2, 0.28) |
| Epochs | 20 | 20 |
| Hardware | 8 nodes × 4 GPUs | 8 nodes × 4 GPUs |
| HERO ranges α = β | 0.05 (easy) / 0.1 (mixed, hard) | same |
| Weighting (appendix values) | w_min 0.4, w_max 3.0, k 6 | same |

## 4.4 The SFT cold start (non-optional)

RL directly from base models was unstable: Qwen3-4B-Base emitted mixed-language and off-task text early in training; OctoThinker exhibited multi-turn behavior with wildly variable lengths. The fix: two epochs of SFT on just 2,000 samples generated by the base model itself (deliberately avoiding distillation from stronger models), filtered to keep only responses that (i) contain the correct final answer, (ii) are entirely English, and (iii) terminate cleanly. All RL runs — baselines and HERO — start from the same SFT checkpoint. Reproduction must preserve this control exactly, or baseline deltas become uninterpretable.

## 4.5 Headline results (Qwen3-4B-Base)

| Training data | Method | Easy-eval avg ↑ | Hard-eval avg ↑ |
| --- | --- | --- | --- |
| — | Base model | 43.3 | 42.7 |
| — | SFT cold start | 48.2 | 47.1 |
| Easy-to-verify | AceMath-7B-RM only | 56.4 | 54.6 |
| Easy-to-verify | math_verify only | 58.3 | 57.1 |
| Easy-to-verify | HERO | 62.0 | 66.3 |
| Hard-to-verify | AceMath-7B-RM only | 55.1 | 53.7 |
| Hard-to-verify | math_verify only | 47.4 | 54.2 |
| Hard-to-verify | HERO | 56.8 | 56.5 |
| Mixed | AceMath-7B-RM only | 55.1 | 54.0 |
| Mixed | math_verify only | 56.1 | 58.9 |
| Mixed | HERO | 58.8 | 64.1 |

Signal to note: verifier-only training on hard-to-verify data (47.4 easy-eval) lands below the SFT baseline (48.2) — direct evidence of the zero-gradient pathology when most groups are uniformly labeled. The pattern replicates on OctoThinker (HERO 40.1–41.0 easy-eval vs 33.3 SFT), so the mechanism is not backbone-specific. Training curves (paper Fig. 5) show HERO reaching higher rule-based reward faster and holding a 4–8 point MATH500 validation advantage over verifier-only training for most of the run — reproduce these curves, not just endpoint numbers.

## 4.6 Ablations and what they teach

- Dense negatives beat dense positives. Starting from a no-dense baseline of 59.4 (verifiable) / 62.2 (hard), adding dense reward only in the positive band gives 60.3 / 65.2; only in the negative band gives 61.4 / 68.4; both give 62.0 / 73.2. Interpretation: ranking failures (near-miss vs garbage) supplies richer supervision than ranking successes. Extension hook: asymmetric bands (α > β).

- Band width is regime-dependent. α = 0.05 is best when training data is verifiable (verifier precision deserves trust; keep RM influence tight); α = 0.1 is best on mixed data (more all-0 groups need more intra-band signal); α = 0.2 degrades both. Motivates adaptive/annealed ranges (§8.2).

- Variance-aware weighting adds +1.2 (verifiable) and +3.8 (hard). Nontrivial gains — which makes the normalization-cancellation question in §5.1 more, not less, urgent: the gain must be entering through a mechanism the paper does not spell out.

- Naive blending fails. Linear combinations α·rule + (1−α)·RM score only 55.9–58.7 (verifiable) across α ∈ {0.1, 0.5, 0.9} vs HERO’s 62.0. The structure (stratification) is the contribution, not the mere presence of two signals. Do not waste compute re-deriving this.

- RM scale is not the driver. Swapping AceMath-RM-7B for the 72B variant moves verifiable eval from 62.0 to 62.8 and hard-to-verify from 73.2 down to 71.4. A 7B RM suffices — good news for a student compute budget.

- Model-based verifiers are not a substitute. HERO beats both a frozen general-verifier and Qwen2.5-7B-Instruct-as-verifier across all three regimes (e.g., 66.3 vs 58.4 / 62.5 hard-eval, easy-trained).

## 4.7 The paper’s own stated limitations

- Requires a reasonably reliable rule verifier to define the partition; when the verifier is brittle or domain-mismatched, group assignment is biased and stratification inherits the bias.

- The RM is trained on verifiable data and can be miscalibrated on unusual formats; bounded bands limit but do not eliminate exploitation of residual bias.

- Hyperparameter sensitivity (α, β, k) and extra training overhead from concurrent verifier + RM calls.

- Hard-to-verify evaluation leans on LLM-as-judge, with prompt sensitivity and annotation noise.

- Scope restricted to math; the authors explicitly state that the rule signal is pluggable (code-execution tests, safety/format constraints, rubric-guided judges) and name the extension to such "soft" verifiers as future work. This is the doorway for the §8.1 extension.

# 5. Critical Audit of the Paper

This section records every weakness, ambiguity, or unproven claim found in a close read, each with a concrete resolution action. These are not reasons to distrust the method — the empirical picture is coherent — but they define exactly where a student project can add real value beyond re-running scripts. Findings are labeled A-1 … A-9 and referenced from the milestone plan.

## 5.1 A-1 (Critical): variance-aware weighting may cancel under standard GRPO

GRPO’s canonical advantage is computed within each prompt’s group of N rollouts:

Aᵢ = ( rᵢ − μ_group ) / σ_group

The HERO weight w(σ_u) is a single scalar per prompt — identical for every rollout in the group. Scaling all rewards by a common positive constant w scales the group mean by w and the group standard deviation by w, so:

( w·r̂ᵢ − w·μ ) / ( w·σ ) = ( r̂ᵢ − μ ) / σ      — the weight cancels exactly.

Under textbook GRPO with per-group standardization, r_final = w·r̂ produces bit-identical advantages to r̂ alone. Yet the ablation reports +1.2 / +3.8 from the weighting. Both facts can only be reconciled if the implementation deviates from the canonical formula. Candidate explanations, in rough order of plausibility:

- The implementation omits the std division (mean-centering only), as advocated by Dr. GRPO / "Understanding R1-Zero-Like Training" — then w survives linearly and directly scales gradient magnitude per prompt.

- Advantages are normalized at batch level rather than group level — then per-prompt weights shift relative prompt influence within the batch.

- A numerical ε in the denominator (σ + ε) breaks exact cancellation — but the residual effect would be tiny, implausible as the source of +3.8.

- The weight is applied at the loss level (per-token or per-sequence loss multiplier) rather than the reward level, despite the paper writing r_final = w·r̂.

Resolution plan (Milestone 3 sub-task) (a) Inspect the released code path from rewards to advantages, if/when the authors publish it; (b) independently run a 2×2 controlled experiment on the small backbone: {group-std on, off} × {weighting on, off}. If weighting only helps with std off, A-1 is confirmed and yields a clean analysis result: "difficulty weighting is a no-op under group standardization; move it to the sampling distribution instead" (§8.2). This single experiment is cheap, decisive, and publishable as an FYP-level finding regardless of outcome.

## 5.2 A-2: the difficulty signal conflates hardness with RM noise

High RM-score variance across rollouts is read as "informative prompt". But σ_u is equally high when the RM is simply unreliable on that prompt’s distribution. The paper’s own diagnostic (Appendix B.1) quantifies the risk: treating RM scores as logits against verifier labels, 56.8% of rollout groups achieve AUROC ≥ 0.9, but 13.7% sit in the 0.4–0.6 near-random band. The weighting scheme up-weights precisely some of the groups where the dense signal is least trustworthy. No ablation separates "hard prompt" variance from "confused RM" variance. Action: log per-group RM-vs-verifier AUROC online during reproduction; test a gated variant that shrinks bands (or the weight) when running AUROC for similar prompts is low (§8.3).

## 5.3 A-3: the obvious competitor is missing — DAPO dynamic sampling

DAPO addresses the identical zero-gradient pathology by over-sampling and filtering out uniform (all-correct / all-incorrect) groups so every batch carries gradient. HERO instead injects intra-group variance so uniform groups still learn. These are the two natural solutions to the same problem and are never compared — despite the paper already borrowing DAPO’s asymmetric clip-higher (0.2, 0.28). A head-to-head (and a combination: dynamic sampling for group composition + HERO for within-group shaping) is a low-cost, high-value experiment no one has published.

## 5.4 A-4: a minimal "gated fallback" baseline is absent

Simplest conceivable hybrid: use pure verifier advantages when the group is mixed (verifier already provides gradient), and fall back to RM-only ranking exclusively inside uniform groups. If this recovers most of HERO’s gain, the always-on stratification and band machinery is over-engineered; if it does not, the paper’s design is vindicated with a sharper argument. Either outcome improves understanding. One extra reward-manager branch; near-zero implementation cost.

## 5.5 A-5: judge circularity on hard-to-verify evaluations

The largest advertised gains (e.g., 73.2 vs 61.0 on HardVerify-Math, easy-trained) are scored by GPT-4o equivalence judgments. The training RM and the judge may share stylistic preferences — canonical answer formatting, boxed final answers, verbose justification — so part of the gain may be format alignment rather than reasoning improvement. Mitigations for this project: (i) audit ≥50 judged items per method by hand; (ii) score with a second, architecturally distinct judge (e.g., an open Qwen2.5-72B-Instruct or Llama-3.3-70B judge) and report agreement; (iii) report verifier-scored numbers alongside judge-scored numbers wherever both exist.

## 5.6 A-6: evaluation variance is under-reported on the headline metric

HardVerify-Math has 250 items evaluated at N = 1 sample; TextBookReasoning ~750 at N = 1. A single-draw binomial on 250 items has a standard error of roughly 3 points near p = 0.6 — comparable to several reported deltas. Easy-to-verify results average 8 seeds; hard-to-verify results appear not to. Reproduction protocol therefore mandates ≥3 seeds and bootstrap confidence intervals on all hard-to-verify numbers (§9.2).

## 5.7 A-7: internal inconsistencies in the paper’s reporting

Three found in a close read. (i) Weighting hyperparameters: main text says w_min = 0.5, w_max = 2.0, k = 5; Appendix A.1 says w_min = 0.4, w_max = 3.0, k = 6. Treat the appendix as authoritative (it reads as the actual run config) but sweep only if A-1 shows the weight is live; logged as D-07. (ii) Judge version: the evaluation protocol and Qwen results specify GPT-4o as the hard-to-verify judge, but the OctoThinker results table caption reports “GPT4.1 judges results” — the two backbones may have been scored by different judge versions, weakening cross-table comparison. The reproduction pins one judge version everywhere and states it. (iii) Verifier naming: the training-time verifier is described as “math verify (library) in the VERL repo” (§4.1), “math verify (verl)” (Table 2 caption), and “the HuggingFace math verify library” (Appendix A.1) — different implementations with very different recall (Table 1). Logged as D-09.

## 5.8 A-8: underspecified implementation details

The following are unstated and must be fixed by explicit project decisions (full decision log in §6.6):

- Whether σ_u is computed on raw RM scores or post-normalization scores (raw is assumed — post-normalization variance is bounded by the band width and nearly meaningless).

- Initialization and update rule for the running mean σ̄ (EMA momentum? batch mean warm-up?).

- Reward assigned to unparseable / truncated / non-terminating responses (verifier errors vs verifier zeros).

- Singleton-band behavior: a group with one incorrect rollout has min = max, so z = 0/ε → 0 and the rollout is pinned to −α (respectively 1−β for a lone correct). Confirm this is intended.

- Whether the SFT cold-start filter and RL-time verifier are byte-identical implementations (they should be, to avoid train/filter skew).

- The paper’s description of ε is confused: it says ε is set small “so that the training dynamics are primarily led by rule-based rewards”, but ε only prevents division by zero in the min–max step — the rule-vs-RM balance is governed entirely by the band widths α and β. Noted so no implementer tunes ε expecting a balance effect.

## 5.9 A-9: generality of the evidence

Two backbones, one domain (competition math), 2k-prompt training sets, one RM family. Claims about "hybrid reward design" in general rest on a narrow base — which is precisely why a domain-transfer extension (§8.1) is both scientifically useful and low-risk: any outcome (transfer works / transfer needs modification X) is informative.

# 6. Reproduction Specification

This section is written to be executable: an engineer with GPU access should be able to reproduce the pipeline from this document alone. All deviations from the paper are recorded in the decision log (§6.6).

## 6.1 Stack and environment

| Component | Choice | Rationale / notes |
| --- | --- | --- |
| RL framework | verl (HybridFlow), pinned release | Same as paper; supports GRPO, vllm rollouts, remote reward workers. Pin the commit in the repo README — verl moves fast and reward-manager APIs have churned. |
| Rollout engine | vllm, gpu_memory_utilization = 0.6 | Paper setting; leaves headroom for FSDP actor shards. |
| Policy backbone (dev) | Qwen3-1.7B-Base | Fits GRPO comfortably on 4×A100-80GB; keeps iteration cycles under a day. All mechanism experiments (A-1, A-4, ablations) run here. |
| Policy backbone (headline) | Qwen3-4B-Base (if allocation permits) | Direct comparability with paper Table 2. Decision gate at Milestone 2 review. |
| Rule verifier | math_verify (verl) + HuggingFace Math-Verify library | Paper uses the verl variant for training-time reward and data filtering; the library is reproduced in Milestone 0 for the verifier study. |
| Reward model | AceMath-RM-7B, served via sglang/vllm on a dedicated GPU | Paper’s RM; 72B ablation shows scale unnecessary. |
| SFT trainer | verl SFT or TRL SFTTrainer | Either acceptable; keep tokenizer/chat-template identical to RL stage. |
| Tracking | Weights & Biases (or MLflow) + a decisions.md in-repo | Every run tagged with git SHA, config hash, and decision-log version. |

## 6.2 Data preparation

- Pull OpenMathReasoning; filter to problem_type = has_answer_extracted; sample a 40k working pool from the CoT split (seeded).

- Generate one solution per problem with the SFT-stage policy config; extract predicted answers; verify with math_verify (verl).

- Randomly sample 2,000 verifier-passing problems → easy-to-verify train set; 2,000 verifier-failing → hard-to-verify train set; 1,000 + 1,000 union → mixed set. Persist all three with content hashes.

- Deduplicate train sets against every evaluation benchmark (n-gram and exact-match on problem statements). The paper does not mention decontamination; do it anyway and report overlap counts.

Note on the hard-to-verify label: "verifier-failing" conflates genuinely wrong model answers with correct-but-unmatchable ones. That ambiguity is inherent to the paper’s construction and is part of what makes the regime hard; do not "clean" it, or comparability is lost.

## 6.3 SFT cold start protocol

- Generate responses to a problem pool using the base model itself (no stronger-model distillation).

- Filter to responses that (i) contain the correct final answer per math_verify, (ii) are entirely English (langid check), (iii) terminate with EOS within the length budget.

- Fine-tune 2 epochs on 2,000 retained samples. Save the checkpoint; every RL run (both baselines + HERO + all ablations) initializes from this exact checkpoint.

- Acceptance: SFT checkpoint evaluates near the paper’s relative uplift pattern (base → SFT improved on all six benchmarks; on Qwen3-4B the paper reports 43.3 → 48.2 easy-avg, 42.7 → 47.1 hard-avg; expect smaller absolute numbers on 1.7B but the same direction).

## 6.4 HERO reward manager — reference design

verl’s stock reward managers score samples independently; HERO needs all N rollouts of a prompt simultaneously (band min–max and σ_u are group statistics). Implement a custom group-aware reward manager keyed on the prompt UID that verl already threads through rollout batches. Reference pseudocode:

class HeroRewardManager:

def __init__(self, cfg):

self.alpha, self.beta = cfg.alpha, cfg.beta  # 0.05 / 0.10

self.eps = 1e-6

self.w_min, self.w_max, self.k = 0.4, 3.0, 6.0    # D-07

self.sigma_bar = RunningEMA(m=0.9, warmup='batch')  # D-03

self.rm = RemoteRMClient(cfg.rm_endpoint)  # sglang, batched

def __call__(self, batch):        # rollouts, mixed prompts

out = zeros(len(batch))

for uid, idx in group_by_prompt(batch):  # |idx| == n (8)

ys     = batch.responses[idx]

r_rule = [verify_math(y, ref[uid]) for y in ys]  # D-04

r_rm   = self.rm.score(prompt[uid], ys)  # raw scores

r_hat = zeros(len(idx))

bands = {0: (-self.alpha, 2 * self.alpha),

1: (1 - self.beta, 2 * self.beta)}

for label, (floor, span) in bands.items():

m = [j for j, l in enumerate(r_rule) if l == label]

if not m: continue

lo, hi = min(r_rm[m]), max(r_rm[m])

z = [(r_rm[j] - lo) / (hi - lo + self.eps)

for j in m]        # singleton -> z = 0 (D-05)

r_hat[m] = [floor + span * zz for zz in z]

sigma_u = std(r_rm)         # raw RM scores (D-02)

w = (self.w_min + (self.w_max - self.w_min)

* sigmoid(self.k * (sigma_u - self.sigma_bar.value)))

self.sigma_bar.update(sigma_u)

out[idx] = w * r_hat        # sequence-level reward

return out          # then GRPO advantage -- see D-01

Integration cautions. (1) The reward is sequence-level; verl broadcasts it to the final token by default — keep that, do not spread over tokens. (2) Confirm where verl computes advantages relative to this manager and which normalization variant is active (group mean-only vs mean/std) — this is decision D-01 and the crux of audit finding A-1. (3) The verifier call must be sandboxed with a timeout (SymPy equivalence checks can hang on pathological expressions); a timeout maps to r_rule = 0 and is counted in run telemetry.

## 6.5 Reward-model serving

- Serve AceMath-RM-7B behind an HTTP endpoint (sglang preferred for batched scoring throughput) on one dedicated GPU; the reward manager batches all rollouts of a training step into as few requests as possible.

- Throughput math at dev scale: 512 prompts/step × 8 rollouts = 4,096 scores per full batch; a 7B RM on one A100 sustains roughly 30–60 scored sequences/s at 2–4k tokens → 1–2 minutes per step of pure RM latency if unpipelined. Overlap RM scoring with the next generation wave, or accept the overhead and budget for it.

- Log every (prompt_uid, rollout_id, r_rule, r_rm_raw, r_hat, sigma_u, w) tuple to parquet. This telemetry is what makes the A-1/A-2 analyses and the AUROC monitoring free later.

## 6.6 Decision log (ambiguities resolved by fiat)

| ID | Ambiguity in paper | Project decision | Revisit trigger |
| --- | --- | --- | --- |
| D-01 | GRPO advantage normalization variant is unstated | Run canonical (mean/std) AND mean-only in the A-1 2×2; adopt whichever reproduces the paper’s weighting ablation | Author code release |
| D-02 | σ_u on raw vs normalized RM scores | Raw scores | If raw-score scale drifts across training, switch to z-scored-within-batch |
| D-03 | σ̄ running-mean rule | EMA, momentum 0.9, warm-started at first-batch mean | Sensitivity check at Milestone 3 |
| D-04 | Reward for unparseable / truncated / timed-out responses | r_rule = 0; r_rm still scored on the raw text; event counted separately in telemetry | If >5% of rollouts, investigate generation config |
| D-05 | Singleton band (min = max) | z = 0 → rollout pinned to band floor (−α or 1−β) | Test band-midpoint alternative in ablation if singleton rate >15% |
| D-06 | Decontamination unmentioned | n-gram + exact dedup against all six eval sets; overlaps reported | — |
| D-07 | w_min/w_max/k conflict (text vs appendix) | Appendix values (0.4 / 3.0 / 6) | Sweep only if A-1 shows weighting is live |
| D-08 | Judge model for hard-to-verify evals | Primary: GPT-4o with the paper’s exact template; secondary: open 70B-class judge for agreement stats | Budget review (§9.3) |
| D-09 | Training-time verifier named three ways in the paper (§4.1: “math verify (library) in the VERL repo”; Table 2 caption: “math verify (verl)”; Appendix A.1: “HuggingFace math verify library”) | verl math_verify for training reward and data filtering (matches Table 2 caption and §A.2.2); HF Math-Verify library measured separately in M0 | Author code release |

## 6.7 Compute budget

| Tier | Hardware | What it buys | Est. wall-clock |
| --- | --- | --- | --- |
| Smoke | 2 × A100-80GB (or 4 × RTX 6000 Ada) | Qwen3-0.6B end-to-end pipeline shakeout, 50 steps, n=4, resp len 2048; validates reward manager, RM server, telemetry | < 1 day |
| Dev (primary) | 4–5 × A100-80GB (1 reserved for RM) | Qwen3-1.7B-Base, n=8, resp len 4096, ~300 steps per run; all baselines, HERO, A-1 2×2, gated-fallback, band ablations | ~2–4 days per run |
| Headline | 8+ × A100-80GB | Qwen3-4B-Base, resp len 8192, paper-faithful config for the final report’s comparison table | ~1 week per run |
| Paper scale (reference) | 32 GPUs (8 nodes × 4) | Not requested; listed for context only | — |

Open item for the first supervisor meeting: which NTU cluster allocation (or supervisor grant) is available, and whether LoRA-based GRPO (supported in current verl) is an acceptable fallback for the 4B headline run if full-parameter training does not fit. LoRA changes the experiment slightly (state it in the report if used); the mechanism conclusions from the 1.7B full-parameter runs are unaffected either way.

## 6.8 Reproduction fidelity checklist

- Same SFT checkpoint feeding every RL run — checksum recorded.

- Same prompt sets (content-hashed) across baselines and HERO.

- Asymmetric clip (0.2, 0.28) enabled — easy to miss, materially affects entropy dynamics.

- KL coefficient 0 for the Qwen line (the paper turns KL off there; OctoThinker line uses 0.001).

- Training curves logged: mean rule reward, mean RM raw score, band occupancy (fraction all-0 / mixed / all-1 groups), singleton rate, w distribution, validation MATH500 every ~30 steps. Qualitative match to paper Fig. 5 (HERO above verifier-only on both curves for most of training) is an acceptance criterion, not a nice-to-have.

# 7. Milestones and Timeline

Planned against a standard two-semester NTU FYP calendar (Aug 2026 – Apr 2027). Each milestone has explicit acceptance criteria; the plan is re-baselined at the Milestone 2 review, where the extension track is locked with the supervisor.

| Milestone | Weeks | Deliverable | Acceptance criteria |
| --- | --- | --- | --- |
| M0 — Verifier study | S1 wk 1–4 | Reproduction of paper Table 1 on HardVerify-Math: math_verify (verl + library), general-verifier, AceMath-RM at 4 thresholds; plus a qualitative failure taxonomy replicating paper Table 10 categories (boxed formats, multi-answer lists, disjoint ranges, tuple orderings, parametric families); short memo | Precision/recall/FPR within a few points of paper; full verification harness (parsers, sandboxed SymPy, RM client) merged and tested. Zero RL compute. |
| M1 — Cold start + infra | S1 wk 5–7 | SFT checkpoint; data trio (easy/hard/mixed) hashed; smoke-tier end-to-end GRPO run | SFT uplift direction matches paper (§6.3); one 50-step smoke run completes with full telemetry. |
| M2 — Baselines | S1 wk 8–11 | Verifier-only and RM-only GRPO at dev tier, ≥2 seeds each | Verifier-only on hard data shows the degradation signature (≤ SFT level); RM-only on hard data shows reward-mean/accuracy divergence (hacking curve). These qualitative signatures are the point. |
| M2.5 — Interim report | S1 wk 12–13 | NTU interim submission + supervisor review; extension track locked | Scope re-baselined; compute plan for Semester 2 confirmed. |
| M3 — HERO + audit experiments | S2 wk 1–5 | HERO at dev tier (≥2 seeds); A-1 2×2 experiment; gated-fallback baseline (A-4); band ablation α ∈ {0.05, 0.1} | HERO > both baselines on hard-eval at dev scale; A-1 resolved with evidence; fallback comparison written up. |
| M4 — Extension | S2 wk 4–10 | Selected §8 track: design doc → implementation → headline experiment → one clean ablation | Pre-registered hypothesis stated before the run; result reported either way. |
| M5 — Headline runs + writing | S2 wk 9–12 | 4B-tier runs if compute allows; final report; presentation | Report drafted 2 weeks before deadline; all numbers regenerate from tagged configs. |

Scheduling posture M4 deliberately overlaps M3/M5: extension implementation starts while dev-tier audit runs are in the queue, and writing starts while headline runs execute. GPU queues, not human effort, are the critical path — every week must have a run in flight and a section being written.

# 8. Extension Tracks (ranked)

Exactly one track is carried to completion (M4); the others become "future work" sections. Ranking reflects novelty × feasibility × career alignment. The recommendation is Track 1, with Track 2’s A-1 experiment executed regardless (it is part of M3).

## 8.1 Track 1 (recommended) — FinHERO: hybrid reward RL with financial verifiers

The paper restricts itself to math because math has mature programmatic verifiers, and explicitly names extension to other structured checkers as open future work. Quantitative finance is arguably the best-fitting next domain: most problems have a verifiable numeric core (a price, rate, or Greek checkable to tolerance) wrapped in hard-to-verify reasoning (hedging rationale, assumption choices, qualitative risk arguments) — precisely HERO’s intended regime. And unlike generic domains, finance offers rule checkers that verify structural properties even when no ground-truth answer exists.

### 8.1.1 The verifier suite (the actual contribution)

- Numeric-tolerance pricing checks: re-price the instrument independently (QuantLib / closed-form) and accept within a relative tolerance; handles bonds, vanilla options, forwards, swaps from first principles.

- No-arbitrage structural checks: put–call parity residual; monotonicity of call prices in strike; convexity of the price-vs-strike curve (butterfly arbitrage); calendar-spread monotonicity for vol answers. These validate an answer’s internal consistency without any reference value.

- Curve-consistency checks: a bootstrapped curve must re-price its own par instruments to ~0 NPV; discount factors must be positive and (for standard curves) decreasing.

- Dimension/unit checks: currency, day-count, and unit coherence between question and answer (a surprisingly high-yield cheap filter).

### 8.1.2 Design sketch

- Dataset: 1.5–2.5k problems. Sources: synthetic generation with programmatic ground truth (parameterized pricing problems where the generator knows the answer exactly), Hull-style textbook exercises re-keyed, and exam-bank style questions. Split into easy-to-verify (numeric answer) and hard-to-verify (explanation/derivation-heavy) exactly mirroring the paper’s regime design.

- Rule signal r_rule: conjunction of applicable checks above (tolerance pass AND no structural violation). Verifier precision is measured first on a held-out labeled set — the paper’s Table 1 methodology transplanted to finance becomes the extension’s own "Milestone 0" and a standalone result.

- Dense signal: an off-the-shelf general RM (e.g., a Skywork-Reward-class model) as the honest default; optional light preference fine-tune on finance pairs only if the general RM’s group AUROC vs the finance verifier is poor.

- Everything else — stratified normalization, weighting, GRPO config — inherited unchanged from the M3 pipeline, which is what makes this tractable in the M4 window.

### 8.1.3 Risks and pre-registered hypotheses

- Primary risk: dataset construction effort. Mitigation: synthetic-first strategy — the generator is a few hundred lines around QuantLib, and every generated item is verifiable by construction.

- H1: HERO > verifier-only and RM-only on finance hard-to-verify eval, mirroring math. H2: the structural (reference-free) checks alone, used as r_rule, still beat RM-only — which would be a genuinely new claim (hybrid RL with reference-free verifiers).

## 8.2 Track 2 — Fix the mechanisms (analysis-first)

- 2a. Settle A-1 and relocate difficulty weighting. If the multiplicative weight cancels under group standardization, move difficulty emphasis to the prompt sampling distribution (a curriculum over prompts, weight-proportional sampling) — provably not cancelled, and directly comparable to DAPO dynamic sampling (A-3). Deliverable: a three-way comparison {HERO weighting, weight-proportional sampling, dynamic sampling} plus the combination.

- 2b. Adaptive bands. Replace fixed α with a schedule driven by an online estimate of verifier reliability (e.g., widen bands as the all-0 group fraction rises; anneal toward tight bands as training stabilizes). The paper’s own limitations section requests exactly this.

- 2c. Formalize bounded hackability. Prove the P3 property (§4.1) rigorously, accounting for both channels an adversarial RM controls: (i) within-band placement, bounded by the band width 2α (or 2β); and (ii) the prompt weight w via σ_u, which rescales the whole group’s rewards between w_min and w_max. At the advantage level under group standardization, channel (ii) cancels (A-1), leaving a clean 2·max(α, β)-type bound; without standardization both channels are live and the bound must include the w_max/w_min ratio. Characterize the induced policy-gradient deviation in each case. Short, clean, strengthens any report.

## 8.3 Track 3 — Calibration-gated hybrid

Operationalize the paper’s post-hoc AUROC diagnostic as an online control: maintain a running RM-vs-verifier AUROC per prompt cluster (or globally); shrink band width and weight toward pure-verifier behavior when AUROC degrades. Attacks audit finding A-2 head-on. Moderate novelty, low implementation cost on top of the M3 telemetry, but weaker headline potential than Track 1.

## 8.4 Adjacent work to position against (related-work map)

- TinyV (Xu et al. 2025): fixes verifier false negatives directly — the "repair the verifier" alternative to "supplement the verifier".

- DAPO (Yu et al. 2025): dynamic sampling + clip-higher — the sampling-side fix for zero-gradient groups (audit A-3).

- Dr. GRPO / "Understanding R1-Zero-Like Training" (Liu et al. 2025): normalization-term analysis directly relevant to A-1.

- General-Reasoner (Ma et al. 2025) and rubric-anchored RL (Huang et al. 2025b): model-based and rubric-based verifier substitutes.

- VeriFree (Zhou et al. 2025): drops the verifier entirely via reference-likelihood maximization — the opposite bet.

# 9. Evaluation Protocol

## 9.1 Benchmarks

- Easy-to-verify: MATH500, AMC, Minerva, Olympiad — temperature 0.6, top-p 0.95, N = 8, pass@1 averaged over seeds, verifier-scored (paper-identical).

- Hard-to-verify: HardVerify-Math (250) and TextBookReasoning (filtered ~750) — judge-scored with the paper’s compare-don’t-solve template.

- Extension track adds its domain evals (Track 1: held-out synthetic finance set + a hand-curated textbook set, dual-scored by verifier and judge).

## 9.2 Statistical rigor (fixes audit A-6)

- ≥3 seeds on every headline number; hard-to-verify evals additionally bootstrap-resampled for 95% CIs; deltas reported with intervals, never bare.

- Training-curve overlays (not just endpoints) for every method pair, matching the paper’s Fig. 5 presentation.

- Band-occupancy telemetry reported alongside accuracy: the mechanism’s claim is about gradient revival in uniform groups, so show the uniform-group fraction and the realized advantage magnitudes inside them.

## 9.3 Judge integrity (fixes audit A-5)

- Dual judges (GPT-4o + one open 70B-class model); report agreement rate; disagreements sampled for manual adjudication.

- Manual audit of ≥50 judged items per method per benchmark; audit sheet included as a report appendix.

- Judge API budget is an explicit open item for the supervisor meeting: ~250–750 judgments × methods × seeds; if budget-constrained, the open judge becomes primary and GPT-4o audits a subsample.

# 10. Risks and Mitigations

| Risk | L | I | Mitigation |
| --- | --- | --- | --- |
| GPU allocation smaller/later than assumed | M | H | Dev tier (1.7B, 4–5 GPUs) is the primary science platform by design; 4B headline runs are a stretch goal. LoRA-GRPO fallback documented. Smoke tier proves the pipeline on 2 GPUs. |
| RM serving becomes the training bottleneck | M | M | Dedicated RM GPU; batched scoring; overlap with generation; measured in smoke tier before any long run. |
| verl API churn breaks the custom reward manager | M | M | Pin commit; vendor the reward manager; CI test that runs one tiny batch through the full reward path. |
| Verifier (SymPy) hangs or crashes on pathological outputs | H | L | Subprocess sandbox + timeout (D-04); timeout rate tracked; alert if >2%. |
| Reward hacking inside bands during long runs | L | M | Band-width cap bounds damage (P3); monitor within-band RM-score inflation vs validation accuracy; early-stop rule if divergence detected. |
| Judge cost exceeds budget | M | L | Open-judge-primary fallback (§9.3). |
| Extension dataset construction overruns (Track 1) | M | H | Synthetic-first generation (verifiable by construction); Track 3 is the pre-agreed descope target requiring no new data. |
| Reproduction diverges from paper with no code release | M | M | Acceptance criteria are qualitative signatures (curve shapes, ordering of methods, ablation directions), not exact numbers; every deviation logged in §6.6. |
| Timeline compression near report deadline | M | H | Writing starts at M3; report skeleton exists from week 1 (this PRD seeds it); numbers regenerate from tagged configs so late runs slot in. |

L = likelihood, I = impact (H/M/L).

# 11. Anti-Goals: What Not To Do

- Do not chase the paper’s absolute numbers. The contribution is mechanism and analysis; a 32-GPU lab’s endpoint scores are not the bar. Qualitative reproduction + resolved audit findings + one honest extension beats a failed SOTA chase in every way an FYP is graded.

- Do not skip or "improve" the SFT cold start. The instability it fixes (language mixing, non-termination) will otherwise burn weeks of confusing RL runs; and changing it breaks baseline comparability.

- Do not re-derive that naive blending fails. The paper already shows linear mixing scores 55.9–58.7 vs 62.0. Implement it only as a one-line config for the comparison table, never as a development direction.

- Do not change multiple variables between runs. One decision-log entry per change; every run diffable to its predecessor by config hash.

- Do not trust judge scores without audit. A-5 circularity means unaudited judge numbers can silently reward formatting. The §9.3 audit is mandatory, not optional polish.

- Do not launch long runs before smoke-tier telemetry is verified. Every metric in §6.8 must appear in the smoke run’s dashboard first; discovering missing telemetry after a week-long run is an unforced error.

- Do not let the extension start before M3 acceptance. The extension inherits the pipeline; building on an unvalidated pipeline compounds risk.

- Do not treat memory of the paper as the paper. Every implementation question resolves by re-reading the relevant paragraph or the decision log, in that order.

# 12. Open Questions for the First Supervisor Meeting

- Compute: what GPU allocation is realistic (cluster, quota, duration)? Is LoRA-GRPO acceptable for the 4B headline tier if needed?

- Orientation: faithful reproduction + deep audit, or reproduction + extension? (This PRD assumes both, with the M2.5 gate; does the supervisor agree with that gate?)

- Extension preference: does the finance-verifier direction (Track 1) fit the supervisor’s interests, or is the mechanism-analysis direction (Track 2) preferred? Given the group’s proximity to the HERO authors, is there inside knowledge of what they consider open or already in progress (to avoid being scooped)?

- Judge budget: is there API budget for GPT-4o judging, or should the open-judge-primary protocol be default?

- Reporting cadence: weekly written update + bi-weekly meeting proposed — acceptable?

- Authorship trajectory: if M3/M4 produce a clean result (A-1 resolution or FinHERO), is a workshop submission a target the supervisor would support?

# 13. References

- Tao, L., Kulikov, I., Saha, S., Wang, T., Xu, J., Li, S., Weston, J., Yu, P. Hybrid Reinforcement: When Reward is Sparse, Better to be Dense. ICLR 2026.

- Shao, Z. et al. DeepSeekMath: Pushing the Limits of Mathematical Reasoning in Open Language Models (GRPO). arXiv:2402.03300, 2024.

- Guo, D. et al. DeepSeek-R1: Incentivizing Reasoning Capability in LLMs via Reinforcement Learning. arXiv:2501.12948, 2025.

- Yu, Q. et al. DAPO: An Open-Source LLM Reinforcement Learning System at Scale. arXiv:2503.14476, 2025.

- Liu, Z. et al. Understanding R1-Zero-Like Training: A Critical Perspective (Dr. GRPO). arXiv, 2025.

- Xu, Z. et al. TinyV: Reducing False Negatives in Verification Improves RL for LLM Reasoning. arXiv:2505.14625, 2025.

- Ma, X. et al. General-Reasoner: Advancing LLM Reasoning Across All Domains. arXiv:2505.14652, 2025.

- Liu, Z., Chen, Y., Shoeybi, M., Catanzaro, B., Ping, W. AceMath: Advancing Frontier Math Reasoning with Post-Training and Reward Modeling. arXiv:2412.15084, 2024.

- Moshkov, I. et al. AIMO-2 Winning Solution: OpenMathReasoning. arXiv:2504.16891, 2025.

- Sheng, G. et al. HybridFlow: A Flexible and Efficient RLHF Framework (verl). EuroSys 2025.

- Zhou, X. et al. Reinforcing General Reasoning without Verifiers (VeriFree). arXiv:2505.21493, 2025.

- Huang, Z. et al. Reinforcement Learning with Rubric Anchors. arXiv:2508.12790, 2025.

- Wang, Z., Zhou, F., Li, X., Liu, P. OctoThinker: Mid-Training Incentivizes Reinforcement Learning Scaling. arXiv:2506.20512, 2025.

- Yang, A. et al. Qwen3 Technical Report. arXiv:2505.09388, 2025.

- Fan, R., Wang, Z., Liu, P. MegaScience: Pushing the Frontiers of Post-Training Datasets for Science Reasoning (TextBookReasoning). arXiv:2507.16812, 2025.

- Liu, C.Y. et al. Skywork-Reward-V2: Scaling Preference Data Curation via Human-AI Synergy. arXiv:2507.01352, 2025.

Document lineage This PRD was drafted from a full read of the HERO paper (main text + appendices A–D) on 13 Aug 2026, cross-checked against the training-configuration tables (paper Tables 5–6) and ablation figures. All paper numbers cited here are transcribed from that read; any future author code release supersedes the decision log where they conflict.